FINANCETRACKER

Next-Step Project Report and Frontend Build Plan

Prepared: June 28, 2026

Source inputs: FinanceTracker_Sprint2_Report.docx, local/GitHub repository at DV09developer/ExpenseTracker, and production build validation.

Important audit note: the requested GitHub repository currently contains only the Next.js frontend. Remote branch inspection found only main, matching the local commit aaf69420ce98465b31a60102c5a05156a65ee7bc. Backend source files, models, controllers, middleware, and .env examples are not present in this repository, so backend implementation details below are taken from the sprint report and should be verified once the backend repository is added.

# 1. Project Overview

? FinanceTracker is a full-stack personal finance application for authentication, transaction tracking, dashboard summaries, and analytics.

? Reported backend stack: Node.js, Express, MongoDB, JWT authentication with httpOnly cookies, apiError/apiResponse/asyncHandler utilities.

? Current frontend stack in repository: Next.js 15.1.6 App Router, React 19, TypeScript, Tailwind CSS, Chart.js/react-chartjs-2, React Query, lucide-react, PocketBase dependency from an older flow.

? Overall completion estimate after repo audit: backend reported 100%; frontend approximately 15-20%; total project approximately 55-60% if backend is truly complete.

| Area | Completion | Status |
| --- | --- | --- |
| Backend APIs | 100% [##########] | Done |
| Frontend shell/pages | 15-20% [##--------] | In Progress |
| API integration | 0% [----------] | Pending |
| Dashboard/transactions/analytics UI | 0% [----------] | Pending |
| Build health | Pass [##########] with network font access | Done |

# 2. Backend API Reference

Base URL: set as NEXT_PUBLIC_API_URL, for example http://localhost:8000. Every protected request must use credentials: include so httpOnly JWT cookies are sent. The refresh token endpoint is confirmed as POST /api/users/refresh-token. Other paths follow the sprint report route names and standard /api/users, /api/transactions, and /api/dashboard prefixes; verify against backend source when available.

| Method | Endpoint | Auth Required | Request Body | Response |
| --- | --- | --- | --- | --- |
| POST | /api/users/register | No | { username, email, password, fullName? } | apiResponse(data: user without password/refreshToken, message) |
| POST | /api/users/login | No | { email or username, password } | Sets httpOnly accessToken and refreshToken cookies; returns user |
| POST | /api/users/logout | Yes | None | Clears auth cookies and invalidates refresh token |
| POST | /api/users/refresh-token | Cookie/session | None or refresh cookie | Verifies refresh token, sets new token pair in cookies |
| GET | /api/users/current-user | Yes | None | Returns authenticated user profile |
| PATCH | /api/users/update-profile | Yes | Partial user fields | Returns updated user profile |
| POST | /api/transactions | Yes | { type, amount, category, date, note/description? } | Creates transaction for req.user |
| GET | /api/transactions | Yes | Query filters optional | Returns user transactions list |
| PATCH | /api/transactions/:id | Yes | Partial transaction fields | Returns updated transaction |
| DELETE | /api/transactions/:id | Yes | None | Deletes owned transaction |
| GET | /api/dashboard/summary | Yes | None | Returns totalIncome, totalExpense, balance, recentTransactions |
| GET | /api/dashboard/category-breakdown | Yes | Optional date range | Returns totals grouped by category |
| GET | /api/dashboard/monthly-expenses | Yes | Optional year/date range | Returns monthly expense totals |

# 3. Frontend Audit

| File | Purpose / Finding | Status |
| --- | --- | --- |
| package.json | Defines Next 15.1.6, React 19, Tailwind, PocketBase, Chart.js, React Query | In Progress |
| README.md | Contains unresolved merge conflict markers | Risk |
| pocketbase.ts | Hard-coded PocketBase client at 127.0.0.1:8090; conflicts with Express/MongoDB backend | Risk |
| src/app/layout.tsx | Root layout, Google fonts, HeaderWrapper; unused server-side header hiding logic | In Progress |
| src/app/globals.css | Tailwind base plus CSS variables and Arial body font | Done |
| src/app/page.tsx | Landing page and local Expense component demo | In Progress |
| src/app/(auth)/Login/page.tsx | Login shell with email-only form; not connected to backend login API | In Progress |
| src/app/(auth)/Sign-up/page.tsx | Sign-up flow uses PocketBase plus custom OTP; not connected to /api/users/register | Risk |
| src/app/(auth)/otp-auth/page.tsx | OTP verification page using localStorage and server action | Risk |
| src/app/(auth)/Password/page.tsx | Password setup page using PocketBase update | Risk |
| src/app/User/page.tsx | Placeholder user dashboard; localStorage email; broken /User_Details link target | In Progress |
| src/app/Components/Header.tsx | Top nav component; one malformed Home href and placeholder links | Risk |
| src/app/Components/HeaderWrapper.tsx | Client route check to hide header on auth pages | Done |
| src/app/Components/loginform.tsx | Reusable email-only input; should become full email/password form | In Progress |
| src/app/Components/Password.tsx | Password input component with show/hide toggle | In Progress |
| src/app/Components/Expense.tsx | LocalStorage expense demo; should be replaced by API-backed transaction UI | Risk |
| src/app/Components/ExpenseList.tsx | Empty placeholder component | Pending |
| src/app/utils/send-otp.ts | Server action using Nodemailer and PocketBase; exposes verbose logs | Risk |
| src/app/utils/verifyOTP.ts | Server action has field mismatch risk: stores userEmail/OTP, filters email/otp | Risk |

Build validation: npm run build initially failed in sandbox because Next.js could not fetch Google fonts. With approved network access, the production build completed successfully and generated routes for /, /Login, /Sign-up, /Password, /otp-auth, and /User.

# 4. Design System

? Current colors: dark gray auth/header panels (gray-900), light gray page background (gray-100), blue primary actions (blue-500/600 and sky-400), white/gray text.

? Current fonts: Geist and Geist Mono from next/font in layout, with globals.css also setting Arial/Helvetica on body. Pick one system and avoid conflicting font declarations.

? Current layout pattern: centered dark auth panels with logo at top, fixed dark header for public pages, Tailwind utility-first styling.

? Recommended direction: keep the dark header/auth identity, but move app pages to a clean finance dashboard style with restrained cards, dense tables, status colors, clear form validation, and consistent 8px radius components.

? Use installed lucide-react for action icons and installed Chart.js/react-chartjs-2 for charts unless the package set is intentionally changed.

# 5. Detailed Build Plan

| Order | File Path | What It Does | Backend API | Effort |
| --- | --- | --- | --- | --- |
| 1 | src/lib/api.ts | Axios instance with baseURL=NEXT_PUBLIC_API_URL and withCredentials=true | All APIs | Small |
| 2 | src/providers/AuthProvider.tsx | Session bootstrap via current-user and refresh retry handling | /api/users/current-user, /api/users/refresh-token | Large |
| 3 | src/app/(auth)/Login/page.tsx + components/auth/LoginForm.tsx | Replace email-only stub with backend email/password login | POST /api/users/login | Medium |
| 4 | src/app/(auth)/Sign-up/page.tsx + components/auth/RegisterForm.tsx | Replace PocketBase OTP flow with backend registration form | POST /api/users/register | Medium |
| 5 | src/middleware.ts or app route guards | Protect dashboard/user/transactions/analytics routes by session check | /api/users/current-user | Medium |
| 6 | src/app/dashboard/page.tsx | Summary cards and recent transactions | GET /api/dashboard/summary | Large |
| 7 | src/app/transactions/page.tsx | Full transaction table, filters, add/edit/delete actions | /api/transactions CRUD | Large |
| 8 | src/components/transactions/TransactionForm.tsx | Reusable add/edit form | POST/PATCH /api/transactions | Medium |
| 9 | src/app/analytics/page.tsx | Category and monthly charts using installed Chart.js stack | /api/dashboard/category-breakdown, /monthly-expenses | Large |
| 10 | src/app/profile/page.tsx | View/update profile form | GET current-user, PATCH update-profile | Medium |
| 11 | src/components/layout/AppShell.tsx | Authenticated nav/sidebar matching existing dark header style | Protected app pages | Medium |
| 12 | .env.local.example | Document NEXT_PUBLIC_API_URL and cookie/CORS expectations | All frontend API calls | Small |

# 6. File Structure

Recommended complete frontend structure:

src/
  app/
    (auth)/Login/page.tsx
    (auth)/Sign-up/page.tsx
    dashboard/page.tsx
    transactions/page.tsx
    analytics/page.tsx
    profile/page.tsx
  components/
    auth/LoginForm.tsx
    auth/RegisterForm.tsx
    layout/AppShell.tsx
    layout/Header.tsx
    transactions/TransactionForm.tsx
    transactions/TransactionTable.tsx
    dashboard/SummaryCards.tsx
    charts/CategoryChart.tsx
    charts/MonthlyExpenseChart.tsx
    ui/LoadingState.tsx
    ui/ErrorMessage.tsx
  providers/AuthProvider.tsx
  hooks/useAuth.ts
  lib/api.ts
  lib/errors.ts
  types/api.ts
  types/transaction.ts

# 7. Code Patterns to Follow

Axios setup:

import axios from 'axios';

      
export const api = axios.create({
  baseURL: process.env.NEXT_PUBLIC_API_URL,
  withCredentials: true,
});

      
api.interceptors.response.use(
  (response) => response,
  async (error) => {
    const originalRequest = error.config;

      
    if (error.response?.status === 401 && !originalRequest._retry) {
      originalRequest._retry = true;
      await api.post('/api/users/refresh-token');
      return api(originalRequest);
    }

      
    return Promise.reject(error);
  }
);

Auth context pattern:

type AuthState = {
  user: User | null;
  loading: boolean;
  login: (payload: LoginPayload) => Promise<void>;
  logout: () => Promise<void>;
  refreshUser: () => Promise<void>;
};

      
// Store user profile state only. Do not store JWTs in localStorage.
// Backend owns accessToken/refreshToken as httpOnly cookies.

Environment variables:

NEXT_PUBLIC_API_URL=http://localhost:8000
# Backend CORS must allow the frontend origin and credentials.

? Route protection: protected app pages should render only after AuthProvider resolves /api/users/current-user; unauthenticated users redirect to /Login.

? Error handling: normalize backend apiError responses into a small frontend error helper so forms and toasts display response.data.message consistently.

# 8. 1-Week Sprint Plan

| Day | Specific Files / Work |
| --- | --- |
| Day 1 | Create src/lib/api.ts, src/types/api.ts, .env.local.example; remove PocketBase dependency path from new flow |
| Day 2 | Build AuthProvider and protected route pattern; wire current-user and refresh-token |
| Day 3 | Rebuild Login and Sign-up forms against Express APIs; remove localStorage email auth dependency |
| Day 4 | Create dashboard page with summary cards and recent transaction list |
| Day 5 | Create transaction list and add/edit/delete modal form |
| Day 6 | Create analytics charts and profile update page |
| Day 7 | Polish responsive layout, loading/error states, build QA, backend CORS/cookie verification |

# 9. Risks & Notes

? Backend source is missing from the requested GitHub repository, so exact schemas, env vars, cookie options, and middleware code could not be audited directly.

? README.md has unresolved merge conflict markers at the top and should be cleaned before handoff.

? Current auth flow uses PocketBase, localStorage, OTP server actions, and Nodemailer; this conflicts with the completed Express/MongoDB JWT cookie backend.

? The frontend cannot read JWTs from localStorage; it must rely on httpOnly cookies plus current-user/refresh-token calls.

? Header.tsx has a malformed Home link href="\" and placeholder navigation routes.

? verifyOTP.ts appears to query email/otp fields while send-otp.ts stores userEmail/OTP, so the legacy OTP flow is likely inconsistent.

? layout.tsx attempts server-side path detection with x-invoke-path and computes shouldHideHeader but never uses it; HeaderWrapper already handles hiding on the client.

? Production build passes only when Next can fetch Google fonts; local/offline builds may fail unless fonts are made local or network is available.